| MEETING TITLE: | City of Seguin – Cordova Rd Reconstruction Team Kickoff |  | DATE: | 09/13/2022 |  |
| --- | --- | --- | --- | --- | --- |
| PROJECT NUMBER: | 12775-00 |  |  |  |  |
| AGENDA TOPICS: |  |  |  |  |
| General Project |  | - Purpose of this meeting - Intro and Team Members - Points of Contact - Purpose of City kickoff meeting - Status of Contracts - NTP - Scope - Billing - Status reports required - Billings meeting and deadlines - How to invoice - Timeline - Agency Oversight - LG - DCC / DDRT / DSRT / ENV |  |  |
| 110 Feasibility Studies |  | - Field reconnaissance - Geotechnical - Pavement alternatives - Pavement Report - Drilling and site investigations - Schedule - Traffic Studies - Traffic counts by City - Upcoming analysis - Summary Report - Required client feedback |  |  |
| 120 ENV / Public Involvement |  | - ENV - Public Meeting supporting ENV and Cultural studies - NEPA / ECOS - Determination of 404 Permitting - ENV Coordination - Optional Assessments and Schedule - Public Involvement - Schematic phase - Design phase - ROW acquisition - Public meeting processes - ADA, location, etc - Schedule and regulatory timelines - Required client feedback |  |  |
| 130 ROW Data |  | - ROW - Right of entry update - ROW mapping and deliverables - Schedule - Utility Coordination - Utility Engineering - Utility layout - Utility Conflict Matrix - Major petroleum line - Evaluation of proposed adjustments - How to control expectations - NOPC - Scheduled meetings; need to begin soon - Required client feedback |  |  |
| 131 ROW Acquisition |  | - Uniform Act Requirements - Preparation and starting? - Development of plan framework – how to guide city - Working with Connie Real - Regular meetings and coordination - Prioritization of problematic parcels - Environmental impacts etc. - What ENV considerations are present? - Property owner engagement / Public Involvement blending - What PI involvement is needed from CDP - Negotiations and timelines - Relocation assistance - Required client feedback |  |  |
| 150 Survey |  | - Methods and limits - Areas of specific interest from the team? - Wetland delineation - Geotechnical bores - Special follow up capture (ENV / DRN / UTL) - Schedule - Current status of ROE Agreements - Alignment alternatives and ROW acquisition - Required client feedback |  |  |
| 160 Roadway Design |  | - Preliminary Geometric Layout - 2 – design alternatives - ROW constraints - DCC - LG process, DDRT / DSRT - Constraints mapping - Design cross section intervals - Pedestrian and bicycle facilities - Required client feedback |  |  |
| 161 Drainage |  | - Data collection and field work - Design criteria and design storm - Hydrology studies and modeling requirements - Hydraulic modeling and anticipated design - HEC-RAS and complex modeling / Hydraulic Data Sheets - Storm drain design and outfalls - Detention requirements - Environmental permitting - Required client feedback |  |  |
| 162 Traffic |  | - TPP vs Option C - City provided traffic counts - Signing – what specifics? mounts? - Warrants and timing plans - Traffic signal design - Temp traffic signal design - Required reports - Required client feedback |  |  |
| 163 Misc Design |  | - Retaining walls and structures - TCP - Suggestions on phasing - Lessons learned - Public Involvement strategy - SW3P - Constraints and mitigation measures - Development of CPM schedule - Constructability review at milestones - Required client feedback |  |  |
| 164 SUE |  | - Utility investigations - Level A-D - What is included and where - Coordination with owners - Deliverables - Required client feedback |  |  |
| Project Management |  | - Invoicing - Communication protocols - Required proactive task management - QAQC, backup, work deliverables - Next steps |  |  |
| Open Discussion |  |  |  |  |
| ACTION ITEMS: Description |  |  |  |  |