| MEETING TITLE: | City of Seguin – Cordova Rd Reconstruction Maverick Meadows Coordination |  | DATE: | 04/24/2023 |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| PROJECT NUMBER: | 12775-00 |  |  |  |  |  |
| Attendees: | PD (CoS): Steven Tate, Jake Powell, Julian Garcia, John Tyler PD (Maverick Meadows): Brooke Lindholm |  |  |  |  |  |
| AGENDA TOPICS: |  |  |  |  |  |
| Cordova Rd |  | All discussion items are subject to final CoS approval Schedule: - Design; Now through Q1 2024 - Pause for utility relocation and ROW - Final plans/letting Q4 2025/Q1 2026 - Construction schedule pending Scope - Full reconstruction - Expand from 2 to 4 lanes with raised median - Dual shared use paths - Minimum of 120’ ROW |  |  |  |
| Maverick Meadows |  | Project Status - Association with Reinhardt Farms? - Approved TIA; right and left turn lanes required. - Timeline for construction - Possibility to escrow construction cost to be built with Cordova project - Ultimate design may include one full access driveway due to driveway proximity and access management - Status of site plan? - ROW dedication - Anticipate construction timeline - Utilities - Connecting to existing 12” water main - Constructing proposed storm sewer within ROW dedication and crossing south to Waters Edge |  |  |  |
| ACTION ITEMS & TAKEAWAYS: Description |  |  |  |  |  |